| Date | 01 Feb 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS34329 |
| Project Name | Toycraft tales: tableau's vision into toy manufacturer data |
| Maximum Marks | 5 Marks |

A Sprint fixed period or duration in which a team works to complete a set of tasks

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into

smaller tasks (stories) that can be completed over multiple sprints. A Story is a small task . It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete. (usually in form of Fibonacci series)

- Very Easy task

- Easy task

- Moderate task

- Difficult task

# Dataset: US Toy Manufacturers – 2005 to 2016

Project Goal: To analyze the number of toy manufacturers across states and years, identify trends, visualize patterns, and deploy the analysis using a simple interactive interface.

Sprint 1: Data Understanding & Preprocessing (5 Days) Epic: Data Collection

  - Story: Collection of US Toy Manufacturer dataset

    - Story Point: 2

    - Difficulty: Easy

  - Story: Loading the dataset into the development environment (Pandas/Excel)

    - Story Point: 1

    - Difficulty: Very Easy Epic: Data Preprocessing

  - Story: Handling missing values (e.g., missing manufacturer counts)

    - Story Point: 3

    - Difficulty: Moderate

  - Story: Handling categorical values (like converting states or years)

    - Story Point: 2

    - Difficulty: Easy

Goal of Sprint 1: Clean and prepare the dataset for trend analysis and visualization. Total Story Points in Sprint 1: 8

# Sprint 2: Modeling and Deployment (5 Days)

Epic: Model Building

  - Story: Build simple analysis/model (e.g., trend lines, state-wise comparisons) using toy data

    - Story Point: 5

    - Difficulty: Difficult

  - Story: Test model performance (check if outputs are logically valid, e.g., California is top state)

    - Story Point: 3

    - Difficulty: Moderate Epic: Deployment

  - Story: Create working HTML pages for visualization output (bar charts, maps, etc.)

    - Story Point: 3

    - Difficulty: Moderate

  - Story: Deploy the project using Flask for basic interactive visualization

    - Story Point: 5

    - Difficulty: Difficult

# Goal of Sprint 2: Build the analysis logic and create a basic web interface for results. Total Story Points in Sprint 2: 16

Total Story Points Calculation

  - Sprint 1 = 8 Story Points

  - Sprint 2 = 16 Story Points

  - Total Story Points = 8 + 16 = 24

# Velocity Calculation

Velocity = Total Story Points Completed / Number of Sprints

= 24 / 2 = 12 Story Points per Sprint

Your team’s velocity is 12 Story Points per Sprint.