# Project Planning Phase

# Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 01 Feb 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS34329 |
| Project Name | Toycraft tales: tableau's vision into toy manufacturer data |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint- 1 | Data Preparation | USN-1 | As an analyst, I want to clean and inspect the dataset for nulls or anomalies. | 2 | High | A1 |
| Sprint- 1 | Data Preparation | USN-2 | As an analyst, I want to rename columns for easy access and remove index column. | 1 | Medium | A2 |
| Sprint- 2 | Trend Analysis | USN-3 | As a user, I want to see a line chart showing yearly changes in total manufacturers. | 3 | High | A1 |
| Sprint- 2 | State-Level Comparison | USN-4 | As a user, I want a bar chart showing top 10 states by average manufacturers. | 3 | High | A2 |
| Sprint- 3 | Interactive Dashboard | USN-5 | As a user, I want to filter manufacturer data by year and state interactively. | 4 | High | A3 |
| Sprint- 3 | Visual Summary | USN-6 | As a user, I want to view a heatmap showing state-wise | 3 | Medium | A1 |

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  | performance over years. |  |  |  |
| Sprint- 4 | Insights and Story | USN-7 | As a presenter, I want a slide-based story showing key findings and conclusions. | 4 | High | A2 |
| Sprint- 4 | Project Delivery & Documentation | USN-8 | As a team, we want to prepare a final report with visualizations and insights. | 4 | High | A3 |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Start Date | End Date | Points Completed | Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint- 1 | 3 | 6 Days | 10 Jul 2025 | 15 Jul 2025 | 3 | 15 Jul 2025 |
| Sprint- 2 | 6 | 6 Days | 16 Jul 2025 | 21 Jul 2025 | 6 | 21 Jul 2025 |
| Sprint- 3 | 7 | 6 Days | 22 Jul 2025 | 27 Jul 2025 | 7 | 27 Jul 2025 |
| Sprint- 4 | 8 | 6 Days | 28 Jul 2025 | 2 Aug 2025 | 8 | 2 Aug 2025 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Velocity = Total Story Points Completed / Number of Sprints

= (3 + 6 + 7 + 8) / 4

= 6.0 story points per sprint